COMP3851 – Computer & IS Work Integrated Learning Part A

Minutes of Meeting

Week 6 – Meeting 3: Project Sponsor Progress Update

Team: 1		Place: PSB Academy Date/Time: 17/7/2026 11-1130 AM

In attendance

Kaung Sett Paing Tun – C3546060

Alas Elizabeth Louise Flores - C3546059

Berezovik Daniil – C3543315

Krish Longwani – C3549511

Hein Myat Thu – C3552370

Dr V Sithira Vadivel – Project Sponsor

Apologies

Jade Ong – Project Sponsor

Agenda

- Update Dr Sithira on current project progress

- Discuss recent changes to the project scope and features

- Share progress on UML diagrams and system design documents

- Update sponsor on database, backend, AI, hosting, and cybersecurity planning

- Confirm next steps before the next project review

## Key Points Discussed

The team met with Dr Sithira to provide a general update on the Smart Peer Companion project. Ms Jade was unavailable for this meeting, so the discussion was mainly focused on updating Dr Sithira on the team’s current progress.

The team explained that the project scope had been refined based on previous sponsor and advisor feedback. The team is focusing more on student groups or channels instead of more difficult features such as peer matching. The main features being prioritised include public and private channels, a personal AI chatbot, AI summoning in channels, text-based discussions, PDF/image uploads, AI modes, and the knowledge graph.

The team also updated Dr Sithira on the progress of the system design work. This included UML diagrams, system architecture planning, RAG pipeline planning, database design preparation, backend/API layer planning, and hosting/security research. The team noted that the diagrams and documentation are being organised to support the final project submission and recorded presentation.

The team also discussed that different members are continuing their assigned sections. Paing is working on database design and business rules, Hein is focusing on backend/API architecture, Krish is working on AI architecture and AI modes, Daniil is continuing frontend/prototype work, and Elizabeth is supporting documentation, cybersecurity research, and diagram organisation.

Dr Sithira acknowledged the update and the team agreed to continue refining the project documents and system design materials before the next review.

Action sheet

| Task | Responsible | Due | Notes / Expected Output |
| --- | --- | --- | --- |
| Update Dr Sithira on project progress | All members | Completed | General progress update provided during the meeting |
| Continue refining project scope | All members | Ongoing | Focus on channels, personal AI chat, AI modes, uploads, and knowledge graph |
| Continue UML diagram preparation | All members | Ongoing | Ensure diagrams follow UML rules and naming conventions |
| Prepare database design and business rules | Paing | Ongoing | ER diagram and database logic to be developed |
| Prepare backend/API architecture | Hein | Ongoing | Show how frontend, backend, database, and AI services connect |
| Prepare AI architecture and AI modes | Krish | Ongoing | Include AI modes, RAG process, data cleaning, and embeddings |
| Continue frontend/high-fidelity prototype work | Daniil | Ongoing | Include landing page and main system screens |
| Continue documentation and cybersecurity research | Elizabeth | Ongoing | Support report formatting, cybersecurity planning, and evidence-based documentation |
| Organise final project materials | All members | Ongoing | Prepare documents and presentation materials for final submission |

Table 1: Action Sheet for Week 6 Meeting 3

## Decisions / Confirmations

| Item | Decision / Confirmation |
| --- | --- |
| Sponsor meeting | Meeting was held with Dr Sithira only as Ms Jade was unavailable |
| Project progress | Team provided a general update on current progress |
| Feature scope | Team continues to focus on channels, personal AI chatbot, AI modes, uploads, and knowledge graph |
| System design | UML diagrams, architecture, database design, backend/API planning, AI design, and cybersecurity research are ongoing |
| Next steps | Team will continue refining project documentation and design materials before the next review |

Table 2: Decisions and Confirmations for Week 6 Meeting 3

Next Meeting Focus

- Review updated project documents and diagrams

- Continue preparing database design, backend architecture, AI architecture, and cybersecurity research

- Check progress on high-fidelity prototype and landing page

- Prepare final materials for upcoming presentation and submission