COMP3851 – Computer & IS Work Integrated Learning Part A

Minutes of Meeting

Week 7 – Meeting 1: UML Compilation and Final Presentation Planning

Team: 1		Place: PSB Academy Date/Time: 20/7/2026 2-4 PM

In attendance

Alas Elizabeth Louise Flores - C3546059

Berezovik Daniil – C3543315

Krish Longwani – C3549511

Hein Myat Thu – C3552370

Apologies

Kaung Sett Paing Tun – C3546060

Agenda

- Review and combine the UML diagrams completed by the team

- Add use case descriptions to the relevant use case diagrams

- Organise diagrams into suitable system sections such as frontend, backend, database, AI into suitable system sections such as frontend, backend, database, AI/RAG, and cybersecurity

- Identify remaining design and documentation gaps

- Begin planning for the final project presentation

## Key Points Discussed

The team met to review the UML and system design diagrams that had been completed so far. The diagrams were combined into a single document so that the overall system design could be presented more clearly and consistently.

Elizabeth worked on compiling the diagrams into one report and adding formal use case description tables under the relevant use case diagram sections. The team agreed that the use case descriptions should be based on the actual use cases shown in the diagrams, rather than general project features.

The team also discussed organising the diagrams under suitable system areas, including frontend and user experience, backend and API layer, database and storage, AI/RAG and knowledge graph, cybersecurity and deployment, and full-stack architecture. This organisation was intended to make the report easier to understand and to show how each diagram supports a different part of the Smart Peer Companion system.

The team reviewed the current progress of the diagrams and identified that the document should be cleaned up before final submission. Formatting, figure captions, use case descriptions, and diagram placement were discussed so that the report would look more professional and consistent.

The team also agreed that preparation for the final presentation should begin. The presentation should summarise the project problem, proposed solution, key features, research findings, system design, prototype progress, cybersecurity considerations, and planned work for the next stage.

Action sheet

| Task | Responsible | Due | Notes / Expected Output |
| --- | --- | --- | --- |
| Combine completed UML diagrams into one document | Elizabeth | Completed / Ongoing | Organise the diagrams into one report for easier review |
| Add use case description tables | Elizabeth | Completed / Ongoing | Use descriptions based directly on the use case diagrams |
| Review diagram accuracy | All members | Ongoing | Check that diagrams match the current project scope and features |
| Organise diagrams by system area | Elizabeth / All members | Ongoing | Group diagrams under frontend, backend, database, AI/RAG, cybersecurity, and deployment sections |
| Continue database design and business rules | Paing | Ongoing | Prepare ER diagram and database-related documentation |
| Continue backend/API design | Hein | Ongoing | Prepare backend architecture and API explanation |
| Continue AI/RAG architecture preparation | Krish | Ongoing | Explain AI modes, RAG pipeline, embeddings, and Llama 3.1 usage |
| Continue frontend/prototype preparation | Daniil | Ongoing | Prepare high-fidelity prototype screens for final presentation |
| Prepare cybersecurity explanation | Elizabeth | Ongoing | Include authentication, authorisation, safe file upload, privacy, and secure AI processing |
| Start final presentation planning | All members | Ongoing | Decide presentation structure, speaker roles, and key slides |

Table 1: Action Sheet for Week 7 Meeting 1

## Decisions / Confirmations

| Item | Decision / Confirmation |
| --- | --- |
| UML document | The team will combine all completed UML and system design diagrams into one organised document |
| Use case descriptions | Use case description tables should only be added under relevant use case diagrams |
| Diagram organisation | Diagrams should be grouped by system area such as frontend, backend, database, AI/RAG, cybersecurity, and deployment |
| Report formatting | The document should be cleaned and formatted consistently before final submission |
| Final presentation | The team should begin preparing the final presentation slides and speaker allocation |

Table 2: Decisions and Confirmations for Week 7 Meeting 1

Next Meeting Focus

- Review the completed diagram report

- Check remaining design gaps such as ER diagram, database business rules, and prototype screens

- Prepare final presentation slide structure

- Assign presentation parts to each team member

- Begin preparing the recorded presentation materials