The University of Newcastle
School of Computer and Information Sciences

COMP3851A – Computing and Information Sciences WIL
Pre-Project Planning

Newcastle Smart Peer Companion:
AI-Assisted Peer Collaboration Platform

Prepared by:

| Name | Student ID |
| --- | --- |
| Krish Longwani | C3549511 |
| Alas Elizabeth Louise Flores | C3546059 |
| Kaung Sett Paing Tun | C3546060 |
| Berezovik Daniil | C3543315 |
| Hein Myat Thu | C3552370 |

Table 1: Project Team Members

Project Guidance and Sponsors:

| Name | Category |
| --- | --- |
| Dr Bobby Chung | Guidance Advisor |
| Dr V Sithira Vadivel | Project Sponsor |
| Jade Ong | Project Sponsor |

Table 2: Project Guidance and Sponsors

Date: 2026

# Table of Contents

Table of Contents	1

1. Project Concept	2

2. Problem Statement	3

3. Project Motivation	3

4. Existing Solutions to Investigate	3

5. Proposed Solution	4

6. Target Users and Stakeholders	4

7. Initial Functional Requirements	4

8. Initial Non-Functional Requirements	5

9. Proposed Technology Direction	5

10. Agile/Scrum Planning Approach	6

11. Mental Model	6

12. Conceptual Model	6

13. Cybersecurity and Privacy Planning	7

14. Ethics, Intellectual Property and Confidentiality Planning	7

15. Student Sentiment Survey Planning	8

16. Literature Review Planning	8

17. Article Research Tracker	8

Member 1: Kaung Sett Paing Tun	9

Research 1	9

Research 2	9

Member 2: Alas Elizabeth Louise Flores	10

Research 1	10

Research 2	10

Member 3: Berezovik Daniil	11

Research 1	11

Research 2	12

Member 4: Krish Longwani	12

Research 1	12

Research 2	13

Member 5: Hein Myat Thu	14

Research 1	14

Research 2	14

18. Initial Gantt Chart Planning	15

19. Current Team Roles	15

20. Documents to Prepare	16

# 1. Project Concept

The Newcastle Smart Peer Companion is an AI-assisted peer collaboration platform for university students. The project aims to encourage students to study together with AI support, rather than using AI only as an individual study tool.

The platform can be understood as a study-focused group chat environment. Students can join study-based group chats, discuss course materials with peers, and call on AI support when they need help understanding concepts or uploaded learning materials. The AI is intended to act as a supportive assistant, not as a replacement for peer discussion.

A key design principle is that the AI should not constantly monitor student conversations. Instead, students should be able to activate the AI only when needed. This supports privacy while keeping peer collaboration at the centre of the learning experience.

# 2. Problem Statement

University students are increasingly using AI tools to support learning. However, many students use these tools individually by asking a question and receiving an answer directly from the AI. While this can be useful, it may reduce opportunities for peer discussion, shared reasoning, and collaborative understanding.

The problem addressed by this project is: university students are using AI for learning, but they are not always collaborating with peers while doing so.

This creates a gap between AI-assisted learning and peer-based learning. The Newcastle Smart Peer Companion aims to address this gap by placing AI within a peer collaboration environment, where students can discuss, challenge, and refine AI-generated responses together.

# 3. Project Motivation

The motivation for this project is to investigate how AI can support collaborative learning in a university setting. Peer collaboration can help students explain ideas to one another, exchange perspectives, and develop deeper understanding. AI can support this process by providing summaries, explanations, and alternative viewpoints when students are stuck.

The aim is not to replace peer conversation with AI. Instead, the project explores how AI can operate as a peer-style assistant within a study group chat while keeping student collaboration as the main learning activity.

# 4. Existing Solutions to Investigate

The team will review existing AI tools and communication platforms to understand what solutions already exist and whether the proposed platform offers a distinct collaborative learning approach.

| Solution Type | Tools / Features to Review |
| --- | --- |
| AI tools | Meta AI, ChatGPT, Microsoft Copilot, Google Gemini, Claude, Perplexity. The team will review whether these tools support individual learning, peer collaboration, group chat use, PDF or document reading, AI as a peer/helper, and responsible response checking. |
| Communication platforms | Discord, Slack, Microsoft Teams. The team will review group chat, channels, file sharing, user roles, notifications, collaboration features, and bot or AI integration. |

Table 3: Existing Solutions to Investigate

The goal is not to copy existing platforms, but to identify useful features and adapt them for a university study environment.

# 5. Proposed Solution

The proposed solution is a peer-to-peer study chat platform where students can work together in study groups and activate AI support when required. The platform should prioritise peer discussion first, with AI support acting as an additional resource.

| Proposed Feature | Purpose |
| --- | --- |
| Study group chat rooms | Allow students to discuss study topics with peers. |
| File or PDF upload | Allow students to share study materials within a group. |
| AI summon feature | Allow students to call the AI when the group needs help. |
| AI-assisted explanation | Support concept clarification or summarisation of uploaded materials. |
| Peer discussion around AI responses | Encourage students to question, validate, and refine AI output. |
| User roles and access control | Control access to groups, files, and platform functions. |
| Privacy and consent controls | Ensure students understand how their data and files may be used. |
| Future Llama 3.1 integration | Support the AI component of the platform in Part B. |

Table 4: Proposed Platform Features

# 6. Target Users and Stakeholders

| Stakeholder | Role / Interest |
| --- | --- |
| University students | Main users who will discuss study materials, upload learning resources, and activate AI support. |
| Project sponsors / supervisors | Provide direction, expectations, and feedback. |
| Lecturers / tutors | May benefit from improved student discussion and responsible AI use. |
| Course coordinator | Reviews whether the project meets COMP3851A requirements. |
| Development team | Plans, designs, validates, and develops the platform. |
| University / institution | Concerned with student learning, academic integrity, privacy, and responsible AI use. |

Table 5: Target Users and Stakeholders

# 7. Initial Functional Requirements

| Requirement | Description |
| --- | --- |
| User registration and login | Users should access the platform through a secure login system. |
| Study group chat | Students should be able to join or create study-based group chats. |
| AI summon feature | Students should be able to call the AI when needed instead of being monitored continuously. |
| PDF or document upload | Students should be able to upload study materials, such as PDFs or notes. |
| AI-assisted explanation | The AI should help explain difficult concepts or summarise uploaded materials. |
| Peer discussion around AI responses | Students should be able to discuss, challenge, and refine AI-generated responses. |
| User roles and permissions | The system should support basic roles such as student and administrator. |
| Chat history | The system may store previous conversations so students can revisit discussions. |
| File management | Uploaded materials should be organised and accessible only to authorised users. |
| Feedback or validation feature | Students may mark whether an AI response was useful, unclear, or requires checking. |

Table 6: Initial Functional Requirements

# 8. Initial Non-Functional Requirements

| Requirement | Description |
| --- | --- |
| Usability | The platform should be easy to use and familiar to students who use chat platforms. |
| Privacy | Uploaded files, student discussions, and user data should be protected. |
| Security | The platform should include authentication, access control, password protection, and file validation. |
| Reliability | The system should work consistently during testing and demonstration. |
| Performance | Chat and AI response functions should respond within a reasonable time. |
| Scalability | The design should support more users, groups, and uploaded files in the future. |
| Maintainability | The system should be organised so future improvements can be made in Part B. |
| Transparency | Users should understand that AI responses may be incorrect and should be checked. |
| Compatibility | The front-end, back-end, database, and AI components should communicate properly. |

Table 7: Initial Non-Functional Requirements

# 9. Proposed Technology Direction

The final technology stack is still being validated. The current proposed direction is shown below.

| Component | Proposed Technology |
| --- | --- |
| Front-End | React / Vite |
| Back-End | Python API, possibly FastAPI or Flask |
| Database | PostgreSQL with pgvector extension |
| AI Engine | Meta Llama 3.1 |
| UI Design | Figma |
| Project Management | Notion Kanban board |
| Code Repository | GitHub |
| Documentation Storage | SharePoint |

Table 8: Proposed Technology Direction

The team discussed Spring Boot and Python-based back-end options. A Python-based back-end may be more suitable because the project involves AI, PDF processing, and possible Llama integration. The final technical direction will be confirmed after further sponsor and supervisor discussion.

# 10. Agile/Scrum Planning Approach

The team plans to follow an Agile/Scrum-inspired approach. The project will be managed in smaller stages instead of attempting to complete all work at once.

| Approach Element | Description |
| --- | --- |
| Task tracking | Use Notion Kanban board to track tasks and progress. |
| Regular meetings | Hold team and sponsor meetings for updates. |
| Weekly task updates | Review what is completed, in progress, or blocked. |
| Gantt chart planning | Maintain a 24-week timeline covering Part A and Part B. |
| Iterative design | Improve design based on feedback and validation. |
| Part A focus | Research, requirements, validation, design, and documentation. |
| Part B focus | Development, testing, refinement, and final delivery. |

Table 9: Agile/Scrum Planning Approach

# 11. Mental Model

A mental model describes how users think the system works. Students may understand the platform as a study-focused group chat where they can discuss with classmates, share notes or PDFs, and call the AI when the group needs help.

Student mental model:

I join a study group.

I discuss topics with my classmates.

I upload or share study materials.

If the group gets stuck, we call the AI.

The AI gives an explanation or summary.

We discuss whether the AI answer makes sense.

We improve our understanding together.

I find more friends who share similar interests to me.

Key mental model idea: students should feel that they are studying with peers, with AI as an optional helper.

# 12. Conceptual Model

A conceptual model describes how the system is designed to work. The proposed system is built around peer collaboration first, with AI assistance available on request.

Figure 1: Conceptual Model of the Smart Peer Companion Platform

# 13. Cybersecurity and Privacy Planning

The platform may involve user accounts, uploaded documents, chat messages, and AI-generated content. Therefore, cybersecurity and privacy must be considered from the start.

Secure login and authentication

User role permissions

Access control for group chats and uploaded files

Password hashing

File type validation

File size limits

Protection against unsafe uploads

Protection against unauthorised access

Secure storage of user data

Privacy notice and user consent

Warning that AI responses may be incorrect

Avoiding unnecessary collection of personal data

The system should avoid allowing AI to constantly monitor all conversations. AI should only be involved when users actively call on it, which supports privacy and user control.

# 14. Ethics, Intellectual Property and Confidentiality Planning

The project involves students, uploaded learning materials, survey responses, and AI-generated answers. The following ethical considerations will guide planning and design.

| Consideration | Planning Response |
| --- | --- |
| Student consent | Students should be informed before participating in surveys or uploading materials. |
| Privacy of student data | Student responses, chat content, and uploaded materials should be handled carefully. |
| Copyright of uploaded materials | Students should only upload materials they are allowed to use. |
| AI accuracy | AI-generated responses may be incorrect or incomplete and should be verified. |
| Academic integrity | The platform should support learning and discussion, not provide final answers for students to copy. |
| AI transparency | Students should know when they are interacting with AI. |
| Confidentiality | Survey data should be used only for project validation and reporting. |
| Responsible AI use | AI should support peer discussion rather than replace student thinking. |

Table 10: Ethics, Intellectual Property and Confidentiality Planning

# 15. Student Sentiment Survey Planning

The sponsors advised that data gathering is a priority because the team needs evidence to show why students need this platform. The survey should investigate:

Whether students currently use AI for studying

Whether students use AI individually or with peers

Whether students feel AI helps them understand concepts

Whether students trust AI-generated answers

Whether students prefer studying alone or in groups

Whether students would use a study group chat with AI support

What features students would want in the platform

Concerns about privacy, accuracy, or academic integrity

The survey will help validate the problem statement and support the project background.

# 16. Literature Review Planning

Each team member must read at least two articles and present their findings. Research should be conducted using the UON Library advanced search.

“Peer collaboration” AND “AI” AND “learning” AND “university”

“Peer collaboration” AND “AI” AND “learning” AND “higher education”

“Collaborative learning” AND “artificial intelligence” AND “higher education”

“Generative AI” AND “university students” AND “collaboration”

“AI-assisted learning” AND “peer collaboration”

For AI-related research, sources from 2023 onwards are preferred. For theory on peer collaboration and collaborative learning, older foundational sources may also be used.

# 17. Article Research Tracker

Each team member is responsible for reviewing two articles related to peer collaboration, AI-assisted learning, university learning, or higher education. The tracker below records the article details, main findings, and relevance to the Smart Peer Companion project.

## Member 1: Kaung Sett Paing Tun

### Research 1

| Field | Details |
| --- | --- |
| Article title | Exploring the Role of Generative AI in Developing Student Skills in Higher Education: A Systematic Literature Review |
| Author(s) | Xiaoyu Li, Mohd Mahzan Bin Awang |
| Year | 2026 |
| Source / Database | Research Gate |
| Topic area | Generative AI, Higher education, Student skills development, Systematic literature review |
| Summary | This research discusses how generative AI can support student skill development in higher education. It identifies several possible roles for AI, including acting as a learning companion, thinking mentor, writing assistant, programming assistant, development coach, and creative generator. These roles suggest that AI can support engagement, reasoning, academic writing, coding, self-regulation, and idea generation. |
| How this supports the project | This research supports the Smart Peer Companion project by showing that AI can assist students in multiple learning activities rather than only providing direct answers. It also supports the idea of using AI as a supportive tool within a peer learning environment. |
| Possible citation | Li, X., & Awang, M. M. B. (2026). Exploring the role of generative AI in developing student skills in higher education: A systematic literature review. European Journal of Education, 61(1), Article e70490. https://doi.org/10.1111/ejed.70490 |

Table 11: Article Research Tracker for Kaung Sett Paing Tun, Research 1

### Research 2

| Field | Details |
| --- | --- |
| Article title | Understanding Chatbot-assisted Collaborative Learning among Female Undergraduate Students |
| Author(s) | Mohammad Amin Kuhail, Ahmed Shuhaiber, Sinan Salman, Nazik Alturki |
| Year | 2026 |
| Source / Database | Springer Nature Link |
| Topic area | Collaboration, Educational chatbot, Large language model, Programming |
| Summary | The core message of the research is that integrating large language model-powered conversational agents into team-based educational settings can significantly optimize introductory computer programming instruction for undergraduate students. The authors highlighted that a chatbot-assisted learning platform offers personalized, real-time support that reduces the cognitive and psychological difficulties beginners face when learning to code. The investigation also reveals that a student's intention to embrace these AI systems is mainly driven by the perceived quality of the tool's collaboration support alongside the learner's own personal innovativeness, and how intelligent conversational agents can be strategically leveraged to foster more supportive, inclusive, and equitable digital classrooms. |
| How this supports the project | This article supports the Smart Peer Companion project by showing that chatbots can improve collaborative learning through real-time support and guidance. It helps justify SPC features such as AI-assisted group discussions, collaboration rooms, and support during difficult topics. The study also supports the idea that AI should assist with teamwork and reduce confusion, rather than replace student thinking or peer interaction. |
| Possible citation | Kuhail, M. A., Shuhaiber, A., Salman, S., & Alturki, N. (2026). Understanding chatbot-assisted collaborative learning among female undergraduate students. Discover Artificial Intelligence, 6, Article e14168. https://doi.org/10.1007/s44163-026-01416-8 |

Table 12: Article Research Tracker for Kaung Sett Paing Tun, Research 2

## Member 2: Alas Elizabeth Louise Flores

### Research 1

| Field | Details |
| --- | --- |
| Article title | Artificial Intelligence and English Learning: Challenges and Opportunities for Pre-service Elementary Teachers in Indonesia |
| Author(s) | Dwinasti, A., Aisya, & Sugiarti, I. Y. |
| Year | 2025 |
| Source / Database | The International Journal of Learning in Higher Education |
| Topic area | AI-assisted learning / Language learning / Collaboration / Responsible AI use |
| Summary | This paper examines how pre-service elementary teachers in Indonesia use AI tools to support English learning, mainly in writing and speaking. The findings show that AI can help learners improve grammar, vocabulary, pronunciation, translation, and confidence. The paper also notes that AI can support group work by helping students organise team activities, prepare presentation materials, and discuss ideas more efficiently. |
| How this supports the project | This research is relevant to the Smart Peer Companion project because it supports the idea that AI can assist learning without replacing the human element. It also highlights concerns such as over-reliance on AI, inaccurate or misleading outputs, reduced critical thinking, and academic integrity risks. These concerns connect directly to SPC because the platform aims to use AI as a supportive companion within peer discussions, rather than as a standalone tool students depend on completely. |
| Possible citation | Dwinasti, A., Aisya, & Sugiarti, I. Y. (2025). Artificial Intelligence and English Learning: Challenges and Opportunities for Pre-service Elementary Teachers in Indonesia. The International Journal of Learning in Higher Education. |

Table 13: Article Research Tracker for Alas Elizabeth Louise Flores, Research 1

### Research 2

| Field | Details |
| --- | --- |
| Article title | Generative AI in Chinese Early Childhood Education: Teachers’ Usage Patterns, Perceptions, and Factors Influencing Pedagogical Applications |
| Author(s) | Sun, M., Yun, R., & Wen, R. |
| Year | 2025 |
| Source / Database | International Journal of Teacher Education and Professional Development |
| Topic area | Generative AI / Education / Teacher perceptions / Ethical AI use |
| Summary | This paper explores how Chinese preschool teachers use generative AI in teaching and classroom preparation. The findings show that teachers use AI for lesson planning, writing notices, creating stories, arranging classroom activities, and reducing routine administrative work. Overall, teachers view AI as useful because it saves time, supports creativity, and helps them prepare teaching materials more efficiently. |
| How this supports the project | This research supports the Smart Peer Companion project because it shows that AI works best as a support assistant rather than as a replacement for human judgement. The paper also raises concerns about inaccurate AI responses, privacy, ethics, and the need for training and clear rules. This aligns with SPC’s aim of encouraging responsible AI use, where students discuss, verify, and evaluate AI responses together instead of accepting them immediately. |
| Possible citation | Sun, M., Yun, R., & Wen, R. (2025). Generative AI in Chinese Early Childhood Education: Teachers’ Usage Patterns, Perceptions, and Factors Influencing Pedagogical Applications. International Journal of Teacher Education and Professional Development. |

Table 14: Article Research Tracker for Alas Elizabeth Louise Flores, Research 2

## Member 3: Berezovik Daniil

### Research 1

| Field | Details |
| --- | --- |
| Article title | Students’ Voices on Generative AI: Perceptions, Benefits, and Challenges in Higher Education |
| Author(s) | Chan, C. K. Y., & Hu, W. |
| Year | 2023 |
| Source / Database | International Journal of Educational Technology in Higher Education |
| Topic area | Generative AI / Higher education / Student perceptions / Ethical AI use |
| Summary | This study investigates university students’ perceptions of generative AI technologies such as ChatGPT in higher education. The research found that students generally view generative AI positively because it can provide personalised learning support, writing assistance, brainstorming support, and fast feedback. However, the paper also highlights concerns such as academic integrity, over-reliance on AI, misinformation, privacy risks, and reduced critical thinking skills. |
| How this supports the project | This article supports the Smart Peer Companion project because it shows that students value AI when it supports learning, but they do not want AI to replace human interaction or collaborative learning. The findings support SPC’s planned group discussion channels, AI-assisted conversations, and shared study spaces. It also reinforces the need for ethical AI integration, responsible use, and critical thinking in AI-supported university learning. |
| Possible citation | Chan, C. K. Y., & Hu, W. (2023). Students’ voices on generative AI: Perceptions, benefits, and challenges in higher education. International Journal of Educational Technology in Higher Education, 20(43). https://doi.org/10.1186/s41239-023-00411-8 |

Table 15: Article Research Tracker for Berezovik Daniil, Research 1

### Research 2

| Field | Details |
| --- | --- |
| Article title | Impact of Digital Literacy, Use of AI Tools and Peer Collaboration on AI-Assisted Learning: Perceptions of the University Students |
| Author(s) | Joseph, G. V., Athira, P., Thomas, A. M., Jose, D., Roy, T. V., & Prasad, M. |
| Year | 2024 |
| Source / Database | Digital Education Review |
| Topic area | AI-assisted learning / Peer collaboration / Digital literacy / Higher education |
| Summary | This research examines how digital literacy, AI tool usage, and Peer-Supported Collaborative Learning influence university students’ perceptions of AI-assisted learning. Using survey data from 409 university students, the study found strong positive relationships between students’ digital literacy, AI use, peer collaboration, and engagement in AI-supported learning environments. The paper argues that AI-assisted learning is more effective when combined with collaborative systems where students discuss, challenge, and co-construct knowledge together. |
| How this supports the project | This article strongly supports the core concept of the Smart Peer Companion project. It validates the idea of combining AI-powered learning support with peer interaction. The findings support SPC’s planned discussion channels, shared study environments, AI-assisted conversations, and collaborative problem-solving features. It also supports the decision to design AI as part of a social learning system rather than as a standalone tutoring platform. |
| Possible citation | Joseph, G. V., Athira, P., Thomas, A. M., Jose, D., Roy, T. V., & Prasad, M. (2024). Impact of digital literacy, use of AI tools and peer collaboration on AI-assisted learning: Perceptions of the university students. Digital Education Review, 45, 43–49. https://doi.org/10.1344/der.2024.45.43-49 |

Table 16: Article Research Tracker for Berezovik Daniil, Research 2

## Member 4: Krish Longwani

### Research 1

| Field | Details |
| --- | --- |
| Article title | Using Social Learning Theories to Explore the Role of Generative Artificial Intelligence in Collaborative Learning |
| Author(s) | Zhou, X., & Schofield, L. |
| Year | 2024 |
| Source / Database | Journal of Learning Development in Higher Education |
| Topic area | Generative AI / Collaborative learning / Social learning theory / Higher education |
| Summary | This paper explores how generative AI can be integrated into higher education through social constructivism and social learning theories. Instead of viewing AI only as an individual tutoring tool, the authors suggest that generative AI can be treated as a new learning stakeholder within a broader learning community. The paper emphasises that AI has greater value when it supports knowledge co-creation and peer-to-peer collaboration. |
| How this supports the project | This article is useful for the Smart Peer Companion project because it supports the idea that AI should be built into a collaborative learning environment rather than used as an isolated chatbot. It helps justify the project’s study group chat with AI support concept by showing that AI can support social learning and peer collaboration. It also supports possible features where AI acts as a facilitator or connector between students, rather than only providing direct answers. |
| Possible citation | Zhou, X., & Schofield, L. (2024). Using social learning theories to explore the role of generative Artificial Intelligence (AI) in collaborative learning. Journal of Learning Development in Higher Education. |

Table 17: Article Research Tracker for Krish Longwani, Research 1

### Research 2

| Field | Details |
| --- | --- |
| Article title | The Feedback Equation: Peer Collaboration, AI Innovation, and the Future of Learning in Higher Education |
| Author(s) | Striker, N. T. |
| Year | 2025 |
| Source / Database | University of Prince Edward Island |
| Topic area | Peer collaboration / AI feedback / Higher education / Hybrid learning |
| Summary | This thesis investigates undergraduate students’ perceptions of peer feedback compared with generative AI feedback in a university psychology course. The study found that students value AI feedback because it is immediate, structured, and consistent. However, students also reported that AI feedback can lack emotional connection, relational depth, and interactive discussion. In contrast, peer feedback supports social connection, curiosity, and community, although it can be inconsistent depending on student engagement. |
| How this supports the project | This research supports the Smart Peer Companion project because it highlights the value of a hybrid model that combines AI support with human peer interaction. The findings show that AI is useful, but it works better when it supports peer-driven learning rather than replacing it. This directly supports SPC’s aim of creating a study group platform where AI acts as a conversation catalyst and support tool within collaborative learning. |
| Possible citation | Striker, N. T. (2025). The Feedback Equation: Peer Collaboration, AI Innovation, and the Future of Learning in Higher Education (Unpublished honours thesis). University of Prince Edward Island. |

Table 18: Article Research Tracker for Krish Longwani, Research 2

## Member 5: Hein Myat Thu

### Research 1

| Field | Details |
| --- | --- |
| Article title | A Systematic Review of AI-Powered Collaborative Learning in Higher Education: Trends and Outcomes from the Last Decade |
| Author(s) | Kovari, A. |
| Year | 2025 |
| Source / Database | ScienceDirect / Elsevier |
| Topic area | AI-powered collaborative learning / Higher education / Personalisation / Engagement |
| Summary | This systematic review explores how AI-powered collaborative learning has developed in higher education over the last decade. The paper explains that AI technologies such as machine learning, natural language processing, and recommendation algorithms can improve collaborative learning by providing adaptive and personalised support. It also highlights that AI-supported systems can increase student engagement and improve cognitive and affective learning outcomes through dynamic group interactions. |
| How this supports the project | This research supports the Smart Peer Companion project by showing how AI can enhance collaborative learning in higher education. It suggests that AI can provide context-aware prompts, personalised support, and reflective assistance during group work. It also highlights ethical concerns such as student over-reliance on AI, privacy protection, and the need to design AI systems that support learner autonomy rather than replacing student effort. |
| Possible citation | Kovari, A. (2025). A systematic review of AI-powered collaborative learning in higher education: Trends and outcomes from the last decade. https://doi.org/10.1016/j.ssaho.2025.101335 |

Table 19: Article Research Tracker for Hein Myat Thu, Research 1

### Research 2

| Field | Details |
| --- | --- |
| Article title | Supporting Peer Learning with Artificial Intelligence: A Systematic Literature Review |
| Author(s) | Sichterman, B., Noroozi, O., Boetje, J., van Ginkel, S., Khosravi, H., & Versendaal, J. |
| Year | 2025 |
| Source / Database | Taylor & Francis Online |
| Topic area | AI-supported peer learning / Collaborative learning / Higher education / Ethical AI |
| Summary | This systematic literature review examines how AI can support peer learning. The study found that AI-supported peer learning systems can improve collaborative discussion quality, student engagement, and group learning effectiveness through adaptive support and contextual assistance. It also found that AI is most effective when it provides scaffolding, summaries, prompts, and reflective questions rather than replacing human interaction or student effort. |
| How this supports the project | This research supports the Smart Peer Companion project because it validates the use of AI within collaborative group discussions. It suggests that AI should support students through prompts, summaries, critical questions, and adaptive assistance. The paper also reinforces the importance of learner autonomy, ethical AI design, transparency, inclusiveness, and ensuring that AI supports collaboration without reducing students’ independent learning. |
| Possible citation | Sichterman, B., Noroozi, O., Boetje, J., van Ginkel, S., Khosravi, H., & Versendaal, J. (2025). Supporting peer learning with artificial intelligence: A systematic literature review. https://doi.org/10.1080/14703297.2025.2530118 |

Table 20: Article Research Tracker for Hein Myat Thu, Research 2

# 18. Initial Gantt Chart Planning

The sponsors advised that the team should prepare a 24-week Gantt chart covering both Part A and Part B.

| Project Part | Planned Activities |
| --- | --- |
| Part A: Planning, Research, Design, and Validation | Kickoff meeting, sponsor meeting, project charter, role confirmation, literature review, existing AI tool review, student sentiment survey, stakeholder analysis, requirements gathering, mental model, conceptual model, Figma design, cybersecurity planning, ethics and consent planning, Project Plan submission. |
| Part B: Development, Testing, and Final Delivery | Front-end development, back-end development, database setup, AI integration, PDF handling, user authentication, group chat feature, testing, user feedback, refinement, final report, final presentation/demo. |

Table 21: Initial Gantt Chart Planning

# 19. Current Team Roles

| Member | Role | Main Responsibilities |
| --- | --- | --- |
| Krish Longwani | Project Manager / AI & Data Engineer | Project coordination, Llama 3.1 setup, AI research, Python PDF parsing |
| Alas Elizabeth Louise Flores | Deputy Project Manager / Documentation Lead / Cybersecurity Support | Meeting minutes, Gantt chart, pre-project planning, project plan formatting, documentation consistency, cybersecurity considerations |
| Berezovik Daniil | Front-End & UI Developer | React/Vite front-end, UI design, Figma research, chat platform design |
| Hein Myat Thu | Back-End Architecture | Python API, user authentication, back-end logic |
| Kaung Sett Paing Tun | Database & Integration Engineer | PostgreSQL/vector database research, data storage, system integration |

Table 22: Current Team Roles

# 20. Documents to Prepare

| Document | Purpose |
| --- | --- |
| Meeting Minutes Document | Records group meetings, sponsor meetings, action items, and decisions. |
| Gantt Chart Document | Tracks the 24-week timeline across Part A and Part B. |
| Project Charter | Separate document covering roles, scope, deliverables, timeline, risks, and signatures. |
| Pre-Project Planning Document | Collects early ideas, project direction, stakeholder notes, requirements, literature review planning, and mental/conceptual model planning. |
| Project Plan Document | Formal assessment document following the COMP3851A Project Plan template. |
| Research Tracker | Records each member’s two articles and findings. |
| Student Sentiment Survey Document | Used to draft, review, and finalise survey questions. |
| Figma/UI Design File | Used to design the early interface and user flow for the platform. |

Table 23: Project Documents to Prepare