The University of Newcastle

School of Computer and Information Sciences

Computing and Information Sciences

Work Integrated Learning

COMP3851A – Semester 1, 2026

Project Plan

Authors:

Kaung Sett Paing Tun – C3546060

Alas Elizabeth Louise Flores - C3546059

Berezovik Daniil – C3543315

Krish Longwani – C3549511

Hein Myat Thu – C3552370

## Newcastle Smart Peer Companion: AI-Assisted Peer Collaboration Platform

- Background

Newcastle Smart Peer Companion is an assignment related to Work Integrated Learning COMP3851A within the School of Computer and Information Sciences at the University of Newcastle. This capstone aims at addressing an urgent problem of university education that arises because of growing individual dependence on university students on general-purpose artificial intelligence (AI). Although tools such as ChatGPT and Claude are extensively used for summarizing notes and explaining concepts, their individual use isolates a user, which may deteriorate organic peer discussions and collaborations.  The main idea for this project is to find out how AI could help in peer collaboration and not replace it. The idea is to develop a group chat for studies, where peers would collaborate on studying materials, forming study groups, and calling upon AI on demand only.

In this case, AI would serve as a contextual collaborator instead of a standalone tutor, making students check AI-generated results collectively. Literature review shows that AI promotes positive results in the learning process in cases when it becomes part of the framework that involves scaffolding and collaboration, while simultaneously raising privacy concerns of cloud services and decreasing critical thinking.  Current tools provide partial solutions for the environment. On the one hand, AI-oriented commercial companies provide applications focused on the individual interaction of user and AI.

On the other hand, there are mainstream communication tools (WhatsApp, Discord), which do not provide academic AI assistance in a structured way with respect to the course material. Smart Peer Companion provides a combination of both.  This capstone project is extremely feasible for the 240-hour curriculum. Part A consists of research, requirements, validation, and architecture design, while Part B requires core development and improvements.

Although the team possesses the required knowledge about project management, front-end design, and database integration, there are some technical skill gaps concerning localized large language model (LLM) deployment, vector database indexing for PDF documents, and custom API routing. To fill the gaps, the team developed its own learning strategy based on local runtimes (Llama 3.1 via Ollama) and Python-based backend (FastAPI/Flask).

- Aims

- Explore AI Frameworks in Peer Learning Context: Review literature concerning AI-based peer learning to examine ways through which contextual scaffolding may facilitate group processes without eliminating human thinking processes.

- Examine Market Solutions: Undertake a detailed competitive analysis to uncover the precise areas of weakness relating to privacy, collaboration and syllabus limitation aspects of existing generic AI/messaging platforms.

- Verify Student Needs: Undertake a survey of students’ sentiments to collect quantifiable information about existing individual AI usage practices, peer learning obstacles and desirable features in the platform.

- Define Requirements for the Platform: Specify the clear functional and non-functional requirements of the platform such as limited access to AI, secure PDF parsing, peer matching and data privacy.

- Create Core Design Artifacts for the System: Create a system design for the system including conceptual flowcharts, low-fidelity wireframes and use cases to depict possible user interactions.

- Prototype and Test an Interactive Interface: Develop an integrated prototype of the workspace in Part B with respect to the above mentioned requirements.

- Methods and Activities

The project is being built using an Agile methodology, where granular tasks are being tracked using a central Notion Kanban board. The team keeps its velocity through regular meetings, minute documentation, and consistent updating of the project Gantt chart according to advisor feedback.

To solve Aim 1, the team performed an academic literature review of collaborative learning frameworks and the systemic risks posed by over-reliance of individual students on the use of AI. This is meant to provide the theoretical base of the project.

In relation to Aim 2, the team has conducted a competitor analysis where standard models (such as ChatGPT, Perplexity, Meta AI) are compared against standards like data privacy, syllabus restrictions, etc.

To meet Aim 3, a sentiment survey of the students was carried out. From validation cycles carried out, the team was able to enhance the data collection technique by changing from a single choice constraint to a multiple choice checkbox approach that captures overlapping user frustrations.

As a solution to Aim 4, survey results are used to come up with an elaborate requirements list that separates features into functional requirements (AI summoning restriction, secure PDF uploads, peer matching) and non-functional requirements (performance localization, data privacy, user interface usability).

To accomplish Aim 5, the team has developed core design artifacts of the platform. As presented in Figure 1 below, the entire system revolves around the student ecosystem where notes, channels, and AI services can be accessed to improve the quality of their studies.

Figure 1: Proposed Conceptual Flow of the Newcastle Smart Peer Companion

The conceptual model helps explain how AI is used as a support tool within a peer collaboration environment, rather than as a standalone chatbot.

In addition, the team developed low-fidelity wireframes that describe the Dashboard (Figure 2), AI companion workspace (Figure 3), and study group channels (Figure 4).

Figure 2: Low Fidelity Dashboard Wireframe

The dashboard wireframe shows how students may view uploaded notes, study progress, recommended study partners, active collaboration rooms and upcoming study sessions.

Figure 3: Low Fidelity AI Companion Wireframe

The AI Companion wireframe shows how students may ask questions, receive suggested prompts and interact with AI support. This supports the project idea that AI should assist students when needed, while reminding users to verify important information.

Figure 4: Low Fidelity Study Groups Wireframe

The study groups wireframe shows how students may join group discussions, use topic based channels, view members and communicate with peers. This directly supports the projects focus on peer collaboration.

In relation to Aim 6, the team will build a functional prototype of the platform using React/Vite front end framework, python backed FastAPI back end, PostgresSQL database, and locally hosted Meta Llama 3.1 runtime engine. Localized deployment solves the problem of external privacy risks of cloud deployments and provides a controlled syllabus restricted platform to validate its performance against requirements set.

| Aim | Main Activities | Deliverables |
| --- | --- | --- |
| Aim 1 | Literature review | Literature Review Report |
| Aim 2 | Competitor analysis | Competitor Matrix |
| Aim 3 | Student survey | Survey Summary |
| Aim 4 | Requirements analysis | Requirements List |
| Aim 5 | System design | Conceptual Model, Wireframes, and Diagrams |
| Aim 6 | Prototype development and testing | Final Prototype and Presentation |

Table 1: Aims, Activities, and Deliverables

- Ethics, intellectual property and confidentiality considerations

Since this platform analyzes interactions, survey measures, and academic documents, high ethical standards and security policies are observed. All the survey data received from the students will be fully anonymous and will be used exclusively for meeting project validation requirements. In order to maintain the academic integrity and intellectual property rights, disclaimers are included in the interface of the platform encouraging the users to upload only the documents that are legally permitted and to check the results provided by the AI engine against the main texts of the courses.

Importantly, such system architecture solves the problems of data surveillance and privacy since the AI engine does not record or listen to any ambient chat data but is initiated and listens only if summoned by the user. Additionally, through running a localized Meta Llama 3.1 instance in a secure environment, rather than using external cloud API, the problem of exposing data to third parties is automatically resolved. Table 2 shows how the project corresponds to the ethical and security principles of the Australian Privacy Principles and the Australian Government ISM [7], [8].

Table 2 summarises the main ethics, privacy, and cybersecurity considerations for the Smart Peer Companion project.

| Ethics / Privacy Area | Possible Issue | Project Response |
| --- | --- | --- |
| Student survey data | Students may share opinions about AI use and study habits | Survey responses will be used only for project validation and summarised without identifying individual students |
| Uploaded PDFs and notes | Uploaded learning materials may contain copyrighted or private content | Users should only upload materials they are allowed to use, and files will only be used for study-related features |
| Chat privacy | Students may not want AI to monitor all group discussions | AI will only activate when tagged or requested by users |
| AI over-reliance | Students may depend too much on AI-generated answers | The platform will encourage students to discuss, question, and verify AI responses with peers |
| Cybersecurity | User data, uploaded files, and chat content need protection | The system will consider secure login, access control, file validation, and restricted access to group materials |

Table 2: Ethics, Privacy, and Cybersecurity Considerations

References

[1] C. K. Y. Chan and W. Hu, “Students’ voices on generative AI: Perceptions, benefits, and challenges in higher education,” International Journal of Educational Technology in Higher Education, vol. 20, no. 43, 2023.

[2] G. V. Joseph, P. Athira, A. M. Thomas, D. Jose, T. V. Roy, and M. Prasad, “Impact of digital literacy, use of AI tools and peer collaboration on AI-assisted learning,” Digital Education Review, vol. 45, pp. 43–49, 2024.

[3] B. Sichterman, O. Noroozi, J. Boetje, S. van Ginkel, H. Khosravi, and J. Versendaal, “Supporting peer learning with artificial intelligence: A systematic literature review,” 2025.

[4] A. Kovari, “A systematic review of AI-powered collaborative learning in higher education,” 2025.

[5] X. Zhou and L. Schofield, “Using social learning theories to explore the role of generative Artificial Intelligence in collaborative learning,” Journal of Learning Development in Higher Education, 2024.

[6] Meta AI, “Introducing Llama 3.1: Our most capable models to date,” 2024.

[7] Office of the Australian Information Commissioner, “Australian Privacy Principles,” 2024.

[8] Australian Cyber Security Centre, “Information Security Manual,” 2024.