COMP3851 – Computer & IS Work Integrated Learning Part A

Minutes of Meeting

Week 1 – Meeting 1: Kick-off Meeting

Team: 1		Place: PSB Academy Date/Time: 11/5/2026 2-6PM

In attendance

Kaung Sett Paing Tun – C3546060

Alas Elizabeth Louise Flores - C3546059

Berezovik Daniil – C3543315

Krish Longwani – C3549511

Hein Myat Thu – C3552370

Apologies

Agenda

- Understand the Newcastle Smart Peer Companion project

- Discuss Agile + Scrum as the preferred project approach

- Discuss possible team roles, but final roles are not assigned yet

- Explore Llama and how it may be used for the smart chat feature

- Identify project stakeholders

- Identify functional and non-functional requirements

- Discuss CV, cover letter, interview preparation, and make individual LinkedIn profile

Action sheet

| Task | Responsible | Due | Notes / Expected Output |
| --- | --- | --- | --- |
| Create shared project folder | Elizabeth | Before next meeting | Set up Google Drive/OneDrive/SharePoint for reports, minutes, research, and project files |
| Create task tracker/Scrum board | Krish | Before next meeting | Use Trello, Notion, Excel, or Google Sheets to track tasks |
| Research what Llama is | Everyone | Next meeting | Prepare a simple explanation of Llama and how it can be used for smart chat |
| Find basic Llama setup options | Everyone | Next meeting | Check whether Llama can be used locally, through API, or through a demo environment |
| Draft stakeholder list | Everyone | Next meeting | List possible stakeholders such as students, lecturers, supervisor, admin, and development team |
| Draft functional requirements | Everyone | Next meeting | Prepare initial system functions, such as upload notes, smart chat, group discussion, and user roles |
| Draft non-functional requirements | Everyone | Next meeting | Prepare quality requirements, such as usability, security, privacy, reliability, and performance |
| Prepare initial Agile/Scrum plan | To be assigned | Next meeting | Suggest sprint length, sprint activities, and how progress will be checked |
| Prepare CV draft | Each member | To be confirmed | For module career preparation activity |
| Prepare cover letter draft | Each member | To be confirmed | For module career preparation activity |
| Create/update LinkedIn profile | Each member | To be confirmed | For module professional profile activity |
| Prepare meeting minutes | Elizabeth | Today | Finalise today’s minutes and share with the group |

Table 1: Action Sheet for Week 1 Kick-off Meeting