COMP3851 – Computer & IS Work Integrated Learning Part A

Minutes of Meeting

Week 1 – Meeting 2: Follow-up Meeting

Team: 1		Place: PSB Academy Date/Time: 14/5/2026 930-1130 AM

In attendance

Kaung Sett Paing Tun – C3546060

Alas Elizabeth Louise Flores - C3546059

Berezovik Daniil – C3543315

Krish Longwani – C3549511

Hein Myat Thu – C3552370

Apologies

Agenda

- Confirm team roles and responsibilities

- Set up project task tracking using a Kanban/Scrum board

- Create shared folder for project documents and reports

- Create GitHub repository for front-end and back-end coding files

- Review initial tasks assigned on the Notion Kanban board

- Discuss early technical setup for Llama 3.1, PDF parsing, React/Vite, Python API, user authentication, and database storage

- Discuss documentation tasks including Gantt chart, meeting minutes, pre-project plan, formatting, and report consistency

Action sheet

| Task | Responsible | Due | Notes / Expected Output |
| --- | --- | --- | --- |
| Create SharePoint project folder | Elizabeth | Completed | Set up shared folder for reports, meeting minutes, templates, research, and project documents |
| Create GitHub repository | Krish | Completed | Repository created with separate front-end and back-end folders for coding files |
| Create Notion Kanban/Scrum board | Krish | Completed / Ongoing | Board created with To-Do, In Progress, and Done sections |
| Submit Week 1 meeting minutes | Elizabeth | Completed | Meeting minutes submitted and moved to Done on the Kanban board |
| Draft Assessment 1 template in UON style | Elizabeth | In progress | Prepare the project plan document structure using the required template |
| Draft user consent paragraph | Elizabeth | In progress | Prepare wording for responsible AI use, user consent, and uploaded materials |
| Manage Gantt chart and documentation format | Elizabeth | Ongoing | Ensure project documents, reports, and formatting remain consistent |
| Install and run Llama 3.1 locally via Docker | Krish | To be confirmed | Explore Llama 3.1 setup for the AI smart chat feature |
| Build PDF text extractor script | Krish | To be confirmed | Use PyPDF2 or pdfplumber to extract text from uploaded PDF notes |
| Initialize React/Vite environment | Daniil | To be confirmed | Set up the front-end development environment |
| Wireframe file upload UI | Daniil | To be confirmed | Create early design for the file upload interface |
| Set up Python API boilerplate | Hein | To be confirmed | Prepare initial back-end API structure for the project |
| Build file upload API route | Hein | To be confirmed | Create back-end route for handling uploaded files |
| Design database schema | Paing | To be confirmed | Plan database tables or structure for users, files, chat history, roles, and permissions |
| Research vector databases | Paing | To be confirmed | Explore possible vector database options for storing and retrieving note content |
| Review assigned tasks on Notion board | All members | Before next meeting | Check task status and update progress regularly |
| Confirm Flask or FastAPI for back-end | All members | Next meeting | Clarify final Python back-end framework before development continues |

Table 1: Action Sheet for Week 1 Meeting 2