COMP3851 – Computer & IS Work Integrated Learning Part A

Minutes of Meeting

Week 2 – Meeting 3: Project Sponsor Progress Review

Team: 1		Place: PSB Academy Date/Time: 5/6/2026 10-11AM

In attendance

Kaung Sett Paing Tun – C3546060

Alas Elizabeth Louise Flores - C3546059

Berezovik Daniil – C3543315

Krish Longwani – C3549511

Hein Myat Thu – C3552370

Project Sponsors: Dr V Sithira Vadivel and Jade Ong

Apologies

Agenda

- Review current project progress with the project sponsors

- Finalise the project problem domain

- Clarify the main research direction for the project

- Discuss improvements needed for the student sentiment survey

- Identify further research needed to support existing and proposed features

- Confirm next tasks for research, survey, and documentation

## Key Points Discussed

The team met with the project sponsors to review current project progress and clarify the project direction. The project domain was finalised as focusing on university students becoming over-reliant on AI tools and addressing this issue through peer collaboration.

The sponsors clarified that the project should not only focus on AI as a study helper. Instead, the project should explore how AI can support collaborative learning experiences where students learn with peers, discuss ideas, and critically evaluate AI-generated responses together.

The team discussed that the research direction should focus mainly on the collaborative experience of using AI. This includes researching peer collaboration, AI-assisted learning, existing AI features, and how current tools support or fail to support collaboration.

The sponsors advised the team to improve the student sentiment survey and gather more participants. The survey should better capture students’ AI usage habits, whether they use AI alone or with others, and whether peer collaboration could reduce over-reliance on AI.

The team was also advised to research the existing features planned for the platform and find academic or practical support for why these features are useful. This includes features such as study groups, AI-assisted discussions, peer matching, collaboration rooms, notes, and responsible AI use.

Action sheet

| Task | Responsible | Due | Notes / Expected Output |
| --- | --- | --- | --- |
| Improve student sentiment survey | Krish / Hein / All members | Before next sponsor update | Revise questions to better address AI over-reliance, peer collaboration, and student learning behaviour |
| Get more survey participants | All members | Ongoing | Share the survey with more students to improve data collection |
| Research peer collaboration | All members | Ongoing | Find sources that explain how peer collaboration supports learning |
| Research collaborative experience using AI | All members | Ongoing | Focus on how AI can support group learning rather than individual study only |
| Research features in existing AI tools | All members | Ongoing | Review existing AI tools and identify which features support or do not support collaboration |
| Research planned SPC features | All members | Ongoing | Find evidence to support features such as peer matching, collaboration rooms, notes, and study groups |
| Update project documentation based on sponsor feedback | Elizabeth | Ongoing | Update project documents to reflect the finalised problem domain and research direction |
| Update Gantt chart if needed | Elizabeth | Ongoing | Adjust timeline based on new research and survey tasks |
| Update Notion Scrum/Kanban board | All members | Ongoing | Add new tasks from the sponsor meeting and update progress |

Table 1: Action Sheet for Week 2 Meeting 3

## Decisions / Confirmations

| Item | Decision / Confirmation |
| --- | --- |
| Project domain | Students are becoming over-reliant on AI, and the project will address this through peer collaboration |
| Main project focus | Peer collaboration supported by AI, not AI replacing student discussion |
| Research direction | Focus on collaborative experiences using AI |
| Survey | Survey needs improvement and more participants |
| Feature research | Existing and planned features must be supported by research |
| Existing AI tools | Team should research features in current AI tools and identify gaps |
| Documentation | Project documents should be updated to match the finalised project domain |

Table 2: Decisions and Confirmations for Week 2 Meeting 3

Next Meeting Focus

- Review improved student sentiment survey

- Review number of survey participants collected

- Share research findings on peer collaboration and AI-supported collaborative learning

- Review research on existing AI tools and planned SPC features

- Update project documents based on sponsor feedback

- Continue refining the project plan, Gantt chart, and feature justification documents