COMP3851 – Computer & IS Work Integrated Learning Part A

Minutes of Meeting

Week 3 – Meeting 1: Sprint 3 Task Planning and Research Review

Team: 1		Place: PSB Academy Date/Time: 8/6/2026 830-1230PM

In attendance

Kaung Sett Paing Tun – C3546060

Alas Elizabeth Louise Flores - C3546059

Berezovik Daniil – C3543315

Krish Longwani – C3549511

Hein Myat Thu – C3552370

Apologies

Agenda

- Review current Sprint 3 tasks on the Notion Scrum/Kanban board

- Discuss completed AI competitor matrix tasks

- Review current literature review tasks

- Confirm remaining research work for peer matching and study AI recommendation

- Update task status and responsibilities

- Confirm next steps for research and documentation

## Key Points Discussed

The team reviewed the Notion Scrum/Kanban board and checked the current Sprint 3 task progress. The board showed that the AI competitor matrix tasks for Krish, Elizabeth, and Daniil had been moved to Done.

The team also discussed the remaining literature review tasks. Paing is currently working on the literature review for matchmaking, while Hein is assigned to the literature review for study AI recommendation.

The team confirmed that the current focus is to support the project’s feature justifications with research. This includes finding literature related to AI-assisted collaboration, peer matching, study recommendation, student over-reliance on AI, and collaborative learning experiences using AI.

The team also discussed the need to continue updating project documents based on research findings, sponsor feedback, and Sprint 3 progress.

Action sheet

| Task | Responsible | Due | Notes / Expected Output |
| --- | --- | --- | --- |
| Complete AI competitor matrix report | Krish | Completed | Competitor matrix task completed and moved to Done |
| Complete AI competitor matrix report | Elizabeth | Completed | Competitor matrix task completed and moved to Done |
| Complete AI competitor matrix report | Daniil | Completed | Competitor matrix task completed and moved to Done |
| Continue literature review for matchmaking | Paing | Ongoing | Research should support the peer matching feature |
| Continue literature review for study AI recommendation | Hein | Ongoing | Research should support AI-based study recommendations |
| Update Notion Scrum/Kanban board | All members | Ongoing | Keep task status updated under Done, In Progress, and To Do |
| Continue feature-based research | All members | Ongoing | Research should support planned SPC features and project direction |
| Continue polishing project documents | Elizabeth / All members | Ongoing | Update documents based on completed research and sponsor feedback |

Table 1: Action Sheet for Week 3 Meeting 1

## Decisions / Confirmations

| Item | Decision / Confirmation |
| --- | --- |
| Sprint 3 progress | AI competitor matrix tasks for Krish, Elizabeth, and Daniil are completed |
| Literature review | Paing and Hein will continue their assigned literature review tasks |
| Research focus | Research should support SPC features such as peer matching and AI study recommendation |
| Notion board | The team will continue using Notion to track Sprint 3 progress |
| Documentation | Project documents will continue to be updated based on research findings |

Table 2: Decisions and Confirmations for Week 3 Meeting 1

Next Meeting Focus

- Review Paing’s literature review for matchmaking

- Review Hein’s literature review for study AI recommendation

- Check updated Notion Scrum/Kanban board

- Continue refining project documents

- Discuss next tasks after Sprint 3 research work is completed