COMP3851 – Computer & IS Work Integrated Learning Part A

Minutes of Meeting

Week 4 – Meeting 1: Survey Finalisation and Sponsor Meeting Preparation

Team: 1		Place: PSB Academy Date/Time: 15/6/2026 2-4PM

In attendance

Kaung Sett Paing Tun – C3546060

Alas Elizabeth Louise Flores - C3546059

Berezovik Daniil – C3543315

Krish Longwani – C3549511

Hein Myat Thu – C3552370

Apologies

Agenda

- Finalise the student sentiment survey form

- Share the survey to collect more student responses

- Review the number of survey responses collected

- Update the team on completed project documentation

- Plan the next project sponsor meeting

- Confirm what to present during the sponsor meeting

## Key Points Discussed

The team finalised the student sentiment survey form and began sharing it with more students to increase the number of responses. The purpose of the survey is to gather feedback on students’ AI usage, peer collaboration habits, and whether they would benefit from a study platform that combines AI assistance with peer learning.

The team pushed the survey to collect more responses and managed to receive 40 responses. The team agreed that these results will be useful for validating the project problem domain, especially the issue of students becoming over-reliant on AI and the need to encourage peer collaboration.

Elizabeth also completed the project form/document and updated the team on the current documentation progress.

The team planned the next project sponsor meeting for 19/06/2026 at 3:45 PM. During the meeting, the team plans to show the project sponsors the survey results, discuss the main findings, and ask for feedback on the next steps.

Action sheet

| Task | Responsible | Due | Notes / Expected Output |
| --- | --- | --- | --- |
| Finalise student sentiment survey form | Krish / Hein / All members | Completed | Survey form finalised for student responses |
| Share survey with students | All members | Ongoing | Push survey to collect more responses |
| Review survey responses | All members | Before sponsor meeting | Review the 40 responses collected and identify key findings |
| Prepare survey results summary | Krish / Hein / Elizabeth | Before 19/06/2026 | Prepare key points to present to sponsors |
| Complete project form/document | Elizabeth | Completed | Project form/document completed and shared with the team |
| Prepare for project sponsor meeting | All members | 19/06/2026 | Present survey results and request sponsor feedback |
| Update Notion Scrum/Kanban board | All members | Ongoing | Update completed and in-progress tasks |
| Continue polishing project documents | Elizabeth / All members | Ongoing | Continue improving project plan, research, and supporting documents |

Table 1: Action Sheet for Week 4 Meeting 1

## Decisions / Confirmations

| Item | Decision / Confirmation |
| --- | --- |
| Survey form | Student sentiment survey form was finalised |
| Survey responses | Team collected 40 responses |
| Project documentation | Elizabeth completed the project form/document |
| Sponsor meeting | Next project sponsor meeting scheduled for 19/06/2026 at 3:45 PM |
| Sponsor meeting focus | Team will present survey results and ask for further feedback |
| Project direction | Survey results will support the problem domain of AI over-reliance and peer collaboration |

Table 2: Decisions and Confirmations for Week 4 Meeting 1

Next Meeting Focus

- Attend project sponsor meeting on 19/06/2026 at 3:45 PM

- Present student sentiment survey results

- Discuss survey findings with project sponsors

- Ask for feedback on project direction and next steps

- Update project documents based on sponsor feedback