COMP3851 – Computer & IS Work Integrated Learning Part A

Minutes of Meeting

Week 4 – Meeting 2: Project Sponsor Survey and Competitor Review

Team: 1		Place: PSB Academy Date/Time: 19/6/2026 330-430PM

In attendance

Kaung Sett Paing Tun – C3546060

Alas Elizabeth Louise Flores - C3546059

Berezovik Daniil – C3543315

Krish Longwani – C3549511

Hein Myat Thu – C3552370

Dr V Sithira Vadivel – Project Sponsor

Jade Ong – Project Sponsor

Apologies

Agenda

- Present student survey results to project sponsors

- Present the competitor matrix report

- Discuss proposed Smart Peer Companion features

- Receive sponsor feedback on the risk matrix

- Identify further research needed to validate risk ratings

- Confirm next steps for project documentation and feature planning

## Key Points Discussed

The team met with the project sponsors to provide an update on project progress. The team presented the student sentiment survey results and explained how the survey responses support the project problem, especially the issue of student over-reliance on AI and the need for peer collaboration.

The team also presented the competitor matrix report, which compared existing AI tools and study platforms with the proposed Smart Peer Companion platform. The report included comparisons of tools such as ChatGPT, Claude, Gemini, NotebookLM, Perplexity AI, Meta AI in WhatsApp, Microsoft Copilot, Khanmigo, and StudyFetch.

The team discussed the proposed Smart Peer Companion features with the sponsors, including peer-supported study groups, uploaded notes or PDFs, AI-assisted discussions, collaboration rooms, peer matching, and AI activation only when tagged or requested.

During the discussion, the sponsors reviewed the risk matrix in the competitor report. The matrix used Low, Medium, and High ratings to compare risks such as student over-reliance, lack of peer collaboration, privacy concerns, uploaded-file exposure, answers outside syllabus, output verification, and implementation complexity.

The project sponsors advised the team to do more research to explain how the risk ratings were validated. They asked the team to provide stronger evidence for why each competitor was rated Low, Medium, or High. The team agreed to support the risk matrix using academic sources, official provider privacy documentation, industry sources, and the team’s survey results.

Action sheet

| Task | Responsible | Due | Notes / Expected Output |
| --- | --- | --- | --- |
| Present student survey results | All members | Completed | Survey results were presented to project sponsors |
| Present competitor matrix report | Elizabeth / Krish / Daniil | Completed | Competitor comparison and risk matrix were discussed |
| Discuss proposed SPC features | All members | Completed | Sponsors reviewed the proposed platform features |
| Research evidence for risk ratings | Elizabeth / Krish / Daniil | Before next documentation update | Find academic, industry, and official sources to support Low, Medium, and High ratings |
| Add risk rating justification section to report | Elizabeth / All members | Before next submission/review | Explain how the team inferred and validated the risk levels |
| Link survey statistics to design choices | Krish / Hein / Elizabeth | Before next report update | Use survey results to support SPC feature decisions |
| Update competitor matrix report | Elizabeth / Krish / Daniil | Ongoing | Add evidence and citations for risk matrix claims |
| Continue refining SPC feature list | All members | Ongoing | Update features based on sponsor feedback |
| Update Notion Scrum/Kanban board | All members | Ongoing | Record completed tasks and new action items |

Table 1: Action Sheet for Week 4 Meeting 2

## Decisions / Confirmations

| Item | Decision / Confirmation |
| --- | --- |
| Survey results | Survey results were presented to project sponsors |
| Competitor matrix | Competitor matrix report was presented and reviewed |
| SPC features | Proposed features were discussed with sponsors |
| Risk matrix feedback | Sponsors requested more research and stronger validation for Low, Medium, and High risk ratings |
| Evidence required | Risk ratings should be supported by academic sources, official provider documentation, industry sources, and survey results |
| Next report update | Add a section explaining how the risk ratings were inferred and justified |

Table 2: Decisions and Confirmations for Week 4 Meeting 2

Next Meeting Focus

- Research sources to support the competitor risk matrix

- Update the competitor matrix report with risk rating evidence and citations

- Connect survey findings to SPC feature choices

- Continue refining the Smart Peer Companion feature list based on sponsor feedback

- Update project documentation before the next review