COMP3851 – Computer & IS Work Integrated Learning Part A

Minutes of Meeting

Week 5 – Meeting 2: System Architecture and RAG Pipeline Sponsor Review

Team: 1		Place: PSB Academy Date/Time: 3/7/2026 11-1130 AM

In attendance

Kaung Sett Paing Tun – C3546060

Alas Elizabeth Louise Flores - C3546059

Berezovik Daniil – C3543315

Krish Longwani – C3549511

Hein Myat Thu – C3552370

Dr V Sithira Vadivel – Project Sponsor

Jade Ong – Project Sponsor

Apologies

Agenda

- Present current project progress to the project sponsors

- Share the high-level system architecture

- Present the student RAG pipeline

- Discuss object storage space for uploaded learning materials

- Discuss the draft cost matrix and project budgeting

- Receive sponsor feedback and confirm next steps

## Key Points Discussed

The team met with the project sponsors to provide an update on the Smart Peer Companion project. Before the meeting, the team prepared a high-level system architecture diagram to show how the main parts of the platform may connect, including the frontend, backend, database, AI components, uploaded learning materials, and user interaction flow.

The team also prepared and presented the student RAG pipeline. The pipeline explained how uploaded learning materials, such as notes or PDFs, may be processed and used to support AI responses. This was discussed as part of the proposed AI-assisted learning workflow for the platform.

The team discussed object storage space as a possible method for storing uploaded files and learning materials. This discussion was important because the platform may allow students to upload course notes or PDFs, and the team needs to consider how these files will be stored, accessed, and protected.

The team also prepared a draft cost matrix for budgeting purposes. The draft cost matrix was discussed as an early estimate of possible project costs, including infrastructure, storage, AI-related setup, and other technical resources that may be needed for development or deployment.

The project sponsors reviewed the progress and provided feedback. The team agreed to continue refining the system architecture, RAG pipeline, object storage planning, and cost matrix so these items can be included in the project documentation.

Action sheet

| Task | Responsible | Due | Notes / Expected Output |
| --- | --- | --- | --- |
| Prepare high-level system architecture | Krish / Hein / Paing / All members | Completed | Architecture prepared and shown to sponsors |
| Present student RAG pipeline | Krish / Hein / Paing | Completed | RAG pipeline shared and discussed during sponsor meeting |
| Discuss object storage requirements | All members | Ongoing | Consider storage for uploaded notes, PDFs, and learning materials |
| Draft cost matrix / budget estimate | All members | Ongoing | Initial budgeting draft prepared and discussed |
| Refine system architecture diagram | Krish / Hein / Paing | Before next review | Improve architecture based on sponsor feedback |
| Refine RAG pipeline explanation | Krish / Hein / Elizabeth | Before next documentation update | Explain how student materials will be processed and used for AI support |
| Update project documentation | Elizabeth / All members | Ongoing | Add architecture, RAG pipeline, storage, and budgeting updates |

Table 1: Action Sheet for Week 5 Meeting 2

## Decisions / Confirmations

| Item | Decision / Confirmation |
| --- | --- |
| Project progress | Team shared current progress with the project sponsors |
| System architecture | High-level system architecture was prepared and presented |
| RAG pipeline | Student RAG pipeline was presented and discussed |
| Object storage | Team discussed the need for object storage space for uploaded learning materials |
| Cost matrix | Draft cost matrix / budgeting plan was prepared and discussed |

Table 2: Decisions and Confirmations for Week 5 Meeting 2

Next Meeting Focus

- Continue refining the high-level system architecture

- Improve the student RAG pipeline explanation

- Research object storage options for uploaded notes and PDFs

- Continue developing the cost matrix and budget estimate

- Update project documentation based on sponsor feedback