COMP3851 – Computer & IS Work Integrated Learning Part A

Minutes of Meeting

Week 6 – Meeting 1: UML Diagrams, Cost Matrix and Research Updates

Team: 1		Place: PSB Academy Date/Time: 6/7/2026 12-2 PM

In attendance

Kaung Sett Paing Tun – C3546060

Alas Elizabeth Louise Flores - C3546059

Berezovik Daniil – C3543315

Krish Longwani – C3549511

Hein Myat Thu – C3552370

Apologies

Agenda

- Review project progress after the sponsor meeting

- Begin planning and creating UML diagrams

- Confirm cost matrix update sent to Ms Jade

- Review feedback on competitor matrix claims

- Continue literature review to support report evidence

- Confirm changes required from Paing and Hein based on sponsor feedback

## Key Points Discussed

The team held an internal meeting to review the next tasks following the recent project sponsor discussion. The team decided to start working on the UML diagrams needed for the Smart Peer Companion project. These diagrams will help explain the system flow, user interactions, authentication process, and overall system behaviour.

Krish also updated the team that he had sent the project cost matrix to Ms Jade for review. The cost matrix was prepared to support the budgeting section of the project and to show possible costs related to the system setup, storage, infrastructure, and development resources.

The team discussed the need to strengthen the competitor matrix report. Based on sponsor feedback, the risk ratings and claims in the report need stronger support from literature. Elizabeth was assigned to continue backing up the claims made in the competitor report by reviewing academic articles and identifying the specific parts of the sources that support each claim. This includes linking article findings to risks such as AI over-reliance, privacy concerns, lack of peer collaboration, hallucination, and output verification.

Paing and Hein were also assigned to make changes based on the points Ms Jade discussed with the team. These changes may relate to technical planning, system architecture, RAG pipeline, object storage, and other project documentation updates.

The team agreed to continue updating the documents and preparing clearer evidence for the next sponsor review.

Action sheet

| Task | Responsible | Due | Notes / Expected Output |
| --- | --- | --- | --- |
| Start creating UML diagrams | All members | Ongoing | Prepare diagrams to explain system flow and user interactions |
| Send cost matrix to Ms Jade | Krish | Completed | Cost matrix sent to Ms Jade for review |
| Back up competitor report claims with literature review | Elizabeth | Ongoing | Identify specific article findings that support each claim and risk rating |
| Add clearer evidence to competitor matrix report | Elizabeth / Krish / Daniil | Ongoing | Include references or evidence column for Low, Medium, and High ratings |
| Make changes discussed by Ms Jade | Paing / Hein | Ongoing | Update assigned technical and documentation sections |
| Continue refining system architecture and RAG pipeline | Krish / Hein / Paing | Ongoing | Improve technical explanation based on sponsor feedback |
| Update project documentation | Elizabeth / All members | Ongoing | Keep documents consistent and aligned with feedback |
| Update Notion Scrum/Kanban board | Krish / All members | Ongoing | Track Sprint tasks and completed work |

Table 1: Action Sheet for Week 6 Meeting 1

## Decisions / Confirmations

| Item | Decision / Confirmation |
| --- | --- |
| UML diagrams | Team decided to start working on UML diagrams |
| Cost matrix | Krish sent the cost matrix to Ms Jade |
| Competitor report | Claims and risk ratings need stronger literature support |
| Literature review | Elizabeth will identify specific article sections that support the competitor report claims |
| Sponsor feedback | Paing and Hein will make changes based on Ms Jade’s discussion |
| Documentation | Team will continue updating documents before the next sponsor review |

Table 2: Decisions and Confirmations for Week 6 Meeting 1

Next Meeting Focus

- Review progress on UML diagrams

- Check feedback on the cost matrix

- Review added literature evidence for the competitor matrix report

- Follow up on changes assigned to Paing and Hein

- Continue updating project documentation based on sponsor feedback