COMP3851 – Computer & IS Work Integrated Learning Part A

Minutes of Meeting

Week 6 – Meeting 2: Feature Scope, UML Diagrams and Database Design Planning

Team: 1		Place: PSB Academy Date/Time: 13/7/2026 830-1030 AM

In attendance

Kaung Sett Paing Tun – C3546060

Alas Elizabeth Louise Flores - C3546059

Berezovik Daniil – C3543315

Krish Longwani – C3549511

Hein Myat Thu – C3552370

Apologies

Agenda

- Review project feature scope

- Discuss sponsor feedback on difficult features

- Confirm main features to include in the prototype

- Discuss UML diagram requirements and naming conventions

- Review guidance on high-fidelity prototype and final submission

- Plan database design, ER diagram, backend architecture, AI architecture, hosting research, and security research

- Confirm upcoming task allocation

## Key Points Discussed

The team discussed the current feature scope for the Smart Peer Companion project. Initially, the team considered including features such as peer matching. However, based on Ms Jade’s feedback, the team noted that peer matching may be difficult to implement within the project timeline. Ms Jade advised the team to focus more on student groups, also referred to as channels.

The team agreed to focus on features that are more realistic and aligned with the sponsor’s direction. The main features discussed were a personal chatbot using the AI model, public and private channels created by students, AI summoning inside channels, sending text messages, uploading PDFs and images, different AI modes, and a knowledge graph. The team also agreed to exclude voice and video calls from the current scope.

The team also discussed guidance from Mr Bobby regarding the final project requirements. Mr Bobby advised that the team should prepare a high-fidelity prototype for the final submission. He also advised that the team should prepare a database design and ER diagram this term.

The team noted that both presentations will be submitted as recordings. Mr Bobby also reminded the team to follow proper UML diagram rules, including naming conventions, guard conditions, arrow types, and correct UML notation. The team agreed to be careful when preparing the UML diagrams, as these diagrams will be marked in detail.

The team also discussed the need for a landing page in the wireframe and a full design of the web application. This includes a full-stack overview showing where the website will be hosted, how the client side connects to the server side, the database design, and the API layer.

The team noted that hosting service research is required. The technical analysis should compare possible hosting services and explain which option is better for the web application and why. This should be supported by research and project-specific factors such as cost, security, scalability, and suitability for the prototype.

The team agreed on the next task direction. UML diagrams should be completed this week. Next week, Paing will focus on database design, including the ER diagram and business rules. Hein will work on the API layer and backend architecture. Krish will work on the AI architecture, including the three AI modes and processes such as data cleaning and embedding. Elizabeth and Daniil will work on hosting server research and security perspectives for the web application. The team will then prepare for the presentation, organise completed work, and finalise project materials.

Action sheet

| Task | Responsible | Due | Notes / Expected Output |
| --- | --- | --- | --- |
| Finalise feature scope | All members | Ongoing | Focus on student channels and realistic prototype features |
| Remove or deprioritise peer matching | All members | Ongoing | Peer matching considered difficult to implement within timeline |
| Include personal AI chatbot feature | All members | Ongoing | AI model can be used by students individually |
| Include public/private channels | All members | Ongoing | Students can create channels for study groups |
| Include AI summoning in channels | Krish / Hein / All members | Ongoing | AI can be summoned inside channels when needed |
| Exclude voice and video calls | All members | Confirmed | Feature removed from current scope |
| Prepare UML diagrams | All members | This week | Follow correct UML rules, naming conventions, guard conditions, and arrow types |
| Prepare database design and ER diagram | Paing | Next week | Include database structure and business rules |
| Prepare API layer and backend architecture | Hein | Next week | Explain server-side structure and API flow |
| Prepare AI architecture and AI modes | Krish | Next week | Include AI modes, data cleaning, embedding, and RAG process |
| Research hosting services and security perspective | Elizabeth / Daniil | Next week | Compare hosting options and explain best fit for the web application |
| Prepare high-fidelity prototype | Daniil / All members | Before final submission | Required for final submission |
| Add landing page to wireframe | Daniil / All members | Ongoing | Include landing page in UI design |
| Prepare presentation materials | All members | Ongoing | Organise completed work for recorded presentation |

Table 1: Action Sheet for Week 6 Meeting 2

## Decisions / Confirmations

| Item | Decision / Confirmation |
| --- | --- |
| Feature scope | Team will focus on student groups/channels instead of difficult features like peer matching |
| Included features | Personal AI chatbot, public/private channels, AI summoning, text messages, PDF/image upload, AI modes, and knowledge graph |
| Excluded features | Voice and video calls are excluded from the current scope |
| Prototype requirement | High-fidelity prototype is required for final submission |
| Database design | ER diagram and database design must be prepared this term |
| UML diagrams | UML diagrams must follow proper naming conventions, guard conditions, arrow types, and UML rules |
| Wireframe | Landing page should be included |
| Full-stack overview | Team must show hosting, client-side/server-side connection, database design, and API layer |
| Hosting research | Hosting service choice must be justified with technical analysis and research |
| Business rules | Business rules need to be prepared as part of database design |

Table 2: Decisions and Confirmations for Week 6 Meeting 2

Next Meeting Focus

- Review completed UML diagrams

- Check progress on high-fidelity prototype and landing page wireframe

- Review database design, ER diagram, and business rules

- Review backend architecture and API layer

- Review AI architecture, AI modes, data cleaning, and embedding process

- Review hosting service research and security perspective

- Prepare and organise materials for the recorded presentation