The University of Newcastle

School of Computer and Information Sciences

COMP3851A – Computing and Information Sciences WIL

Project Charter

Newcastle Smart Peer Companion:

AI-Assisted Peer Collaboration Platform

Prepared by:

| Name | Student ID |
| --- | --- |
| Krish Longwani | C3549511 |
| Alas Elizabeth Louise Flores | C3546059 |
| Kaung Sett Paing Tun | C3546060 |
| Berezovik Daniil | C3543315 |
| Hein Myat Thu | C3552370 |

Project Guidance and Sponsors:

| Name | Category |
| --- | --- |
| Dr Bobby Chung | Guidance Advisor |
| Dr V Sithira Vadivel | Project Sponsor |
| Jade Ong | Project Sponsor |

Table of Contents

1. Project Title	3

2. Project Overview	3

3. Problem Statement	3

4. Project Purpose	3

5. Project Objectives	3

6. Project Scope	3

Included in Scope	3

Excluded / Future Enhancements	4

7. Stakeholders	4

8. Project Team and Roles	4

9. Project Management Approach	4

10. Timeline and Coloured Gantt Chart	5

10.1 Part A Gantt Chart: Week 1 to Week 12	6

10.2 Part B Gantt Chart: Week 13 to Week 24	7

11. Deliverables	8

12. Initial Risks and Mitigation	8

13. Problem Resolution Process	9

14. Approval and Signatures	9

15. Charter Agreement	9

# 1. Project Title

Newcastle Smart Peer Companion: AI-Assisted Peer Collaboration Platform

# 2. Project Overview

The Newcastle Smart Peer Companion is an AI-assisted peer collaboration platform for university students. It is designed as a study-focused group chat where students can discuss learning materials with peers and activate AI support when needed.

The project aims to encourage peer learning and collaborative study while keeping AI as a supporting tool. AI should help students reflect, discuss, and verify ideas together rather than replacing student discussion or critical thinking.

# 3. Problem Statement

University students are increasingly using AI tools for learning, but these tools are often used individually. This can lead to over-reliance on AI and reduce opportunities for peer discussion, shared reasoning, and critical evaluation of AI-generated responses.

This project addresses the need for a platform where students can collaborate with peers while using AI support only when it is needed. The focus is on reducing isolated AI use by encouraging collaborative learning experiences supported by responsible AI assistance.

# 4. Project Purpose

The purpose of this project is to design and plan an AI-assisted peer collaboration platform that supports university students in group-based learning.

For Part A, the team will focus on research, requirements, validation, design, documentation, and early modelling. For Part B, the team will focus on implementation, testing, refinement, and final delivery.

# 5. Project Objectives

To investigate how AI can support peer collaboration in university learning.

To review existing AI and chat-based tools and identify gaps in collaborative learning support.

To gather student feedback through a sentiment survey to understand AI usage and peer collaboration needs.

To define the main functional and non-functional requirements of the platform.

To prepare the design, documentation, models, and technical plan required for Part B implementation.

# 6. Project Scope

## Included in Scope

Literature review on peer collaboration and AI-assisted learning

Review of existing AI and chat-based platforms

Student sentiment survey and analysis

Stakeholder and requirements analysis

Mental model and conceptual model

Low-fidelity wireframes and Figma UI/UX exploration

Use case, activity, and sequence diagrams

Cybersecurity, privacy, consent, and ethics planning

Project Charter, Gantt Chart, Project Plan, meeting minutes, and supporting documentation

## Excluded / Future Enhancements

Full production deployment

Full-scale student rollout

Advanced handwritten note recognition

Enterprise-level cybersecurity implementation

Large-scale cloud hosting

# 7. Stakeholders

Table 1 identifies the main stakeholders involved in the project and explains their interest in the platform.

| Stakeholder | Role / Interest |
| --- | --- |
| Students | Main users of the platform who will collaborate, upload materials, and use AI support when needed. |
| Project Sponsors | Provide project direction, feedback, and approval. |
| Guidance Advisor | Provides academic and project guidance. |
| Lecturers / Tutors | May benefit from improved student collaboration and responsible AI use. |
| Development Team | Plans, designs, validates, and develops the project. |
| University / Institution | Concerned with academic integrity, privacy, and responsible AI use. |

Table 1: Project Stakeholders

# 8. Project Team and Roles

Table 2 outlines each team member’s assigned role and main responsibilities.

| Member | Role | Main Responsibilities |
| --- | --- | --- |
| Krish Longwani – C3549511 | Project Manager / AI & Data Engineer | Coordinates the team, manages progress, supports Llama 3.1 planning, AI research, and Python PDF parsing. |
| Alas Elizabeth Louise Flores – C3546059 | Documentation Lead / Cybersecurity Support | Handles meeting minutes, Gantt chart, pre-project planning, project plan formatting, document consistency, user consent, and cybersecurity considerations. |
| Berezovik Daniil – C3543315 | Front-End & UI Developer | Works on React/Vite front-end planning, Figma UI design, chat interface design, and user experience. |
| Hein Myat Thu – C3552370 | Back-End Architecture | Works on Python API planning, user authentication, back-end logic, and system structure. |
| Kaung Sett Paing Tun – C3546060 | Database & Integration Engineer | Handles PostgreSQL/vector database research, data storage planning, and system integration. |

Table 2: Project Team Roles and Responsibilities

# 9. Project Management Approach

The team will use an Agile/Scrum-inspired approach. Work will be divided into smaller tasks and reviewed through regular meetings, Notion updates, and sponsor feedback.

The team will use Notion for task tracking, SharePoint for documents and reports, GitHub for coding files, Figma for interface design, and regular meetings for progress updates and decision-making.

| Project Stage | Focus |
| --- | --- |
| Part A | Research, requirements, validation, design, planning, and documentation. |
| Part B | Development, testing, refinement, and final delivery. |

Table 3: Project Stages

# 10. Timeline and Coloured Gantt Chart

The project sponsors recommended using a coloured Gantt chart to plan and track the project timeline. The Gantt chart covers the full 24-week period, including Part A and Part B. A detailed Excel Gantt chart will be maintained as a separate working document and updated as the project progresses.

| Colour | Project Activity |
| --- | --- |
| Red | Meetings and sponsor discussions |
| Orange | Stakeholder discussions and survey activities |
| Yellow | Documentation and reporting |
| Green | Database design and data planning |
| Turquoise | Software design and system architecture |
| Blue | Interface design and Figma prototyping |
| Purple | Specification, requirements, and models |
| Violet | Integration and AI planning |
| Pink | Initial testing and validation |
| Dark Red | System testing and refinement |
| Brown | Demonstration, final report, and presentation |
| Gold | Finishing and final submission |

Table 4: Gantt Chart Colour Legend

## 10.1 Part A Gantt Chart: Week 1 to Week 12

| Project Activity | W1 | W2 | W3 | W4 | W5 | W6 | W7 | W8 | W9 | W10 | W11 | W12 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Meetings and sponsor discussions |  |  |  |  |  |  |  |  |  |  |  |  |
| Project charter |  |  |  |  |  |  |  |  |  |  |  |  |
| Stakeholder discussions and survey |  |  |  |  |  |  |  |  |  |  |  |  |
| Literature review and existing AI tool review |  |  |  |  |  |  |  |  |  |  |  |  |
| Functional and non-functional requirements |  |  |  |  |  |  |  |  |  |  |  |  |
| Mental model and conceptual model |  |  |  |  |  |  |  |  |  |  |  |  |
| Low-fidelity wireframes and Figma design |  |  |  |  |  |  |  |  |  |  |  |  |
| Use case, activity, and sequence diagrams |  |  |  |  |  |  |  |  |  |  |  |  |
| Database and data planning |  |  |  |  |  |  |  |  |  |  |  |  |
| Software design and system architecture |  |  |  |  |  |  |  |  |  |  |  |  |
| Cybersecurity, ethics, privacy, and consent |  |  |  |  |  |  |  |  |  |  |  |  |
| Project Plan drafting and review |  |  |  |  |  |  |  |  |  |  |  |  |
| Part A final review and submission |  |  |  |  |  |  |  |  |  |  |  |  |

Table 5: Part A Gantt Chart, Week 1 to Week 12

## 10.2 Part B Gantt Chart: Week 13 to Week 24

| Project Activity | W13 | W14 | W15 | W16 | W17 | W18 | W19 | W20 | W21 | W22 | W23 | W24 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Part B development setup |  |  |  |  |  |  |  |  |  |  |  |  |
| Front-end development |  |  |  |  |  |  |  |  |  |  |  |  |
| Back-end development |  |  |  |  |  |  |  |  |  |  |  |  |
| Database setup and integration |  |  |  |  |  |  |  |  |  |  |  |  |
| AI integration and AI summon feature |  |  |  |  |  |  |  |  |  |  |  |  |
| PDF handling and file processing |  |  |  |  |  |  |  |  |  |  |  |  |
| System integration |  |  |  |  |  |  |  |  |  |  |  |  |
| Initial testing and validation |  |  |  |  |  |  |  |  |  |  |  |  |
| System testing and refinement |  |  |  |  |  |  |  |  |  |  |  |  |
| Final report and presentation |  |  |  |  |  |  |  |  |  |  |  |  |
| Final demonstration and submission |  |  |  |  |  |  |  |  |  |  |  |  |

Table 6: Part B Gantt Chart, Week 13 to Week 24

# 11. Deliverables

Table 7 lists the main project deliverables for Part A and Part B.

| Deliverable | Description |
| --- | --- |
| Project Charter | Confirms the project direction, scope, roles, timeline, risks, deliverables, and approvals. |
| Meeting Minutes | Records group meetings, sponsor meetings, decisions, and action items. |
| Coloured Gantt Chart | A 24-week project timeline showing Part A and Part B activities. |
| Literature Review Summary | Summarises research related to peer collaboration, AI-assisted learning, and higher education. |
| Student Sentiment Survey | Collects student feedback to support the need for the project. |
| Requirements List | Defines the platform’s functional and non-functional requirements. |
| Models and Diagrams | Includes mental model, conceptual model, use case diagram, activity diagram, and sequence diagrams. |
| Low-Fidelity Wireframes | Shows the early interface layout for the study-focused group chat platform. |
| Ethical AI and Data Privacy Policy | Explains responsible AI activation, privacy rules, uploaded file handling, and consent. |
| Project Plan | Formal COMP3851A planning assessment document. |
| Final Prototype | Working prototype to be developed in Part B. |
| Final Report and Presentation | Final documentation and project presentation/demo. |

Table 7: Project Deliverables

# 12. Initial Risks and Mitigation

Table 8 outlines the main project risks and assigns responsible members to support accountability.

| Risk | Possible Impact | Mitigation | Responsible |
| --- | --- | --- | --- |
| Unclear project scope | Team may focus on the wrong features. | Confirm expectations with project sponsors and record decisions in meeting minutes. | Krish / Elizabeth |
| Limited research evidence | Weak project justification. | Each member will review at least two articles related to peer collaboration, AI-assisted learning, or higher education. | All members |
| Low survey response rate | Insufficient validation data. | Share the survey early with relevant students and follow up where appropriate. | Krish / Hein |
| AI integration difficulty | Delay in Part B development. | Begin AI research early and identify backup options if full integration is difficult. | Krish |
| Privacy and security concerns | Risk involving uploaded files, chat data, or survey responses. | Include consent, access control, privacy, and cybersecurity planning from the start. | Elizabeth |

Table 8: Initial Risks and Mitigation

# 13. Problem Resolution Process

If a problem occurs during the project, the team will follow the resolution process in Table 9. This helps ensure that issues are recorded, assigned, acted on, and followed up.

| Step | Action | Responsible |
| --- | --- | --- |
| 1. Identify the problem | The team member who notices the issue raises it during a meeting or on the Notion board. | All members |
| 2. Record the problem | The issue is added to the task tracker or meeting minutes. | Elizabeth |
| 3. Assign responsibility | The team decides who is responsible for resolving the problem. | Krish / Relevant member |
| 4. Discuss possible solutions | The team discusses options and chooses the most practical solution. | All members |
| 5. Act | The assigned member works on resolving the issue. | Assigned member |
| 6. Follow up | The team reviews whether the problem has been resolved. | Krish / Elizabeth |

Table 9: Problem Resolution Process

# 14. Approval and Signatures

This Project Charter confirms the project direction, team roles, initial scope, deliverables, risks, and timeline for the Newcastle Smart Peer Companion project.

| Name | Role | Signature | Date |
| --- | --- | --- | --- |
| Dr V Sithira Vadivel | Project Sponsor |  |  |
| Jade Ong | Project Sponsor |  |  |
| Dr Bobby Chung | Guidance Advisor |  |  |
| Krish Longwani | Project Manager / AI & Data Engineer |  |  |
| Alas Elizabeth Louise Flores | Documentation Lead / Cybersecurity Support |  |  |
| Kaung Sett Paing Tun | Database & Integration Engineer |  |  |
| Berezovik Daniil | Front-End & UI Developer |  |  |
| Hein Myat Thu | Back-End Architecture |  |  |

Table 10: Approval and Signatures

# 15. Charter Agreement

By signing this Project Charter, the project sponsors, guidance advisor, and student team acknowledge the proposed project direction, roles, responsibilities, deliverables, risks, and timeline.

This charter may be updated if the project scope, requirements, or technical direction changes after sponsor consultation or academic feedback.